ACCRA FLOOD WATCH

A Neighbourhood Flood Risk and Safe Route Application for Accra

Detailed Project Plan and AWS Architecture

Prepared for the AWS Builder Center

Zero to Shipped Hackathon Challenge

Category: Social Good, Climate Resilience   |   Lane: Community

Prepared by Raymond Galley

Ghana Communication Technology University

Accra, Ghana

September 2026

Table of Contents

If the contents below appear blank, click inside them and press F9 in Microsoft Word to build the list with live page numbers.

1. Executive Summary	1

2. Problem Statement and Context	1

2.1 The situation on the ground	1

2.2 Why existing information does not help enough	1

2.3 The opportunity	1

3. Objectives and Scope	1

3.1 Objectives	1

3.2 In scope for the hackathon build	1

3.3 Explicitly out of scope	1

4. Users and Stakeholders	1

5. Alignment with the Competition Requirements	1

5.1 Qualification checklist	1

5.2 Mapping to the judging criteria	1

6. Solution Overview	1

6.1 Feature one: the risk map	1

6.2 Feature two: one-tap reporting	1

6.3 Feature three: alerts and safe routing	1

7. System Architecture	1

7.1 Architectural principles	1

7.2 Architecture sketch	1

7.3 Request flow: opening the map	1

7.4 Request flow: submitting a report	1

7.5 Scheduled flow: hourly risk scoring	1

8. AWS Services: Role and Implementation Detail	1

8.1 Summary table	1

8.2 Amazon S3	1

Role	1

How it is configured	1

Why this rather than the alternative	1

8.3 Amazon CloudFront	1

Role	1

How it is configured	1

Why this rather than the alternative	1

8.4 AWS Lambda	1

Role	1

How it is configured	1

Why this rather than the alternative	1

8.5 Amazon API Gateway	1

Role	1

How it is configured	1

Why this rather than the alternative	1

8.6 Amazon DynamoDB	1

Role	1

How it is configured	1

Why this rather than the alternative	1

8.7 Amazon EventBridge Scheduler	1

Role	1

How it is configured	1

Why this rather than the alternative	1

8.8 Amazon Location Service	1

Role	1

Maps	1

Places	1

Routes	1

How it is configured	1

Why this rather than the alternative	1

8.9 AWS Identity and Access Management	1

Role	1

How it is configured	1

Why this matters for judging	1

8.10 Amazon CloudWatch	1

Role	1

How it is configured	1

8.11 AWS CloudFormation through AWS SAM	1

Role	1

How it is configured	1

Why this matters for this competition specifically	1

8.12 AWS Certificate Manager, AWS Budgets and Parameter Store	1

AWS Certificate Manager	1

AWS Budgets	1

AWS Systems Manager Parameter Store	1

8.13 Registry of Open Data on AWS	1

Role	1

8.14 Optional and roadmap services	1

Amazon Bedrock	1

Amazon Simple Notification Service	1

Amazon Simple Queue Service	1

Amazon Cognito	1

AWS WAF	1

9. Data Sources and Preprocessing	1

9.1 Sources	1

9.2 The preprocessing pipeline	1

9.3 Why Height Above Nearest Drainage	1

10. The Risk Scoring Model	1

10.1 Design stance	1

10.2 Components	1

10.3 Levels and overrides	1

10.4 Explainability requirement	1

11. Application Interface Design	1

11.1 Constraints that shape every decision	1

11.2 Consequences	1

11.3 Progressive Web Application specifics	1

12. API Design	1

13. Safety, Privacy and Responsible Design	1

13.1 Safety positioning	1

13.2 Routing safety rules	1

13.3 Privacy	1

13.4 Abuse resistance	1

14. Notification Design	1

14.1 Rules	1

14.2 Deliberate restraint	1

15. Implementation Plan	1

15.1 Critical path and contingency	1

16. Cost Analysis	1

16.1 Free tier position	1

16.2 Scenario A: build and judging period, approximately one month	1

16.3 Scenario B: real pilot, approximately five hundred active users	1

16.4 Scenario C: ten thousand users across several neighbourhoods	1

16.5 Cost risks and how each is controlled	1

16.6 Sustainability after the competition	1

17. Coding Agent Integration and Evidence	1

17.1 Where the agent does the work	1

17.2 Evidence captured	1

18. Testing and Validation	1

19. Risks and Mitigations	1

20. Impact Measurement	1

21. Roadmap Beyond the Hackathon	1

22. Submission Checklist	1

Appendix A. Service Role Quick Reference	1

Appendix B. Glossary	1

# 1. Executive Summary

Accra floods every rainy season, and it floods in the same streets, year after year. Residents know which junctions fill first and which gutters back up, but that knowledge lives in people’s heads and in WhatsApp groups. It is never aggregated, never mapped, and never turned into a warning that reaches the person about to walk into waist-deep water on their way home.

Accra Flood Watch is a Progressive Web Application that closes that gap. It combines three things: permanent terrain data that tells us which cells of the city are physically prone to flooding, live rainfall forecasts that tell us when water is coming, and one-tap depth reports from residents that tell us where water actually is right now. From these it produces a street-level risk map, push alerts for locations a user cares about, and walking or driving routes that avoid currently flooded points instead of leading people through them.

The entire system is serverless and event-driven, built on AWS Lambda, Amazon DynamoDB, Amazon EventBridge, Amazon S3, Amazon CloudFront and Amazon Location Service. Nothing runs when nobody is using it. A realistic pilot serving five hundred residents costs in the region of ten to twenty United States dollars per month, and the hackathon build and judging period falls almost entirely within free tier allowances.

The project is submitted in the Social Good category under the Climate resilience focus area, in the Community lane, because it is built for one neighbourhood in Accra by someone who lives there and can put it in the hands of real users before the deadline.

| Item | Detail |
| --- | --- |
| Project name | Accra Flood Watch |
| Category | Social Good, Climate resilience focus area |
| Lane | Community |
| Tags | #social-good and #community |
| Application type | Progressive Web Application, public URL on AWS |
| Primary users | Residents of flood-prone neighbourhoods in Accra |
| Core AWS services | Lambda, DynamoDB, EventBridge, S3, CloudFront, API Gateway, Amazon Location Service |
| Estimated pilot cost | Approximately USD 10 to 20 per month at 500 active users |
| Build window | 14 days of part-time work |

# 2. Problem Statement and Context

## 2.1 The situation on the ground

Flooding in Accra is not an unpredictable natural disaster. It is a recurring, geographically concentrated, largely predictable event driven by a combination of heavy seasonal rainfall, a drainage network that is frequently blocked, rapid urban development over natural water courses, and large areas of low-lying land close to the Odaw river and the lagoon system.

The consequences are severe and repetitive. Homes and shops flood. Vehicles stall in water of unknown depth. People drown in open storm drains they cannot see beneath floodwater. Commuters are stranded for hours because they entered a road that was already impassable. Schools and clinics become unreachable. Economic losses accumulate quietly in the form of destroyed stock, missed work and damaged property.

## 2.2 Why existing information does not help enough

National weather bulletins cover the whole of Greater Accra at once. They tell a resident that heavy rain is expected somewhere in the region today. They cannot tell that resident whether the particular junction between them and their home is currently passable. The gap between a regional forecast and an actionable personal decision is exactly where people get hurt.

Meanwhile, hyperlocal knowledge does exist. It circulates on social media as photographs and voice notes during and after a storm, and it disappears the next day. It is never structured, never located precisely, and never fed back into anything that could warn the next person.

## 2.3 The opportunity

Three ingredients that were previously expensive are now essentially free or very cheap. High resolution elevation data is available as open data hosted on AWS. Hourly rainfall forecasts are available from free public APIs. Almost every adult in Accra carries a smartphone with GPS and a browser capable of running a Progressive Web Application with push notifications.

What has been missing is the layer that joins them together, and that layer is small enough for one developer to build in two weeks on serverless infrastructure.

# 3. Objectives and Scope

## 3.1 Objectives

- Give residents of a defined pilot area a street-level view of flood risk for the next twenty four hours, expressed in plain language rather than raw meteorological data.

- Allow any resident to report water depth at their location in a single tap, with no account and no form, and see that report appear on the shared map within seconds.

- Deliver a push notification to a user when a location they have saved crosses a risk threshold, early enough to change a decision.

- Produce walking and driving routes that avoid points currently reported as flooded.

- Run the whole service on AWS at a cost that a student or a small community organisation can sustain indefinitely.

- Demonstrate the full development process with a coding agent connected to AWS, as required by the competition rules.

## 3.2 In scope for the hackathon build

- A pilot area covering one or two flood-prone neighbourhoods, subdivided into a grid of geohash cells.

- Static flood susceptibility scoring derived from elevation data and known historical flood points.

- Hourly ingestion of rainfall forecasts and recomputation of risk.

- Anonymous one-tap depth reporting with automatic expiry after twenty four hours.

- A map interface built for a low-end Android phone on a poor connection.

- Web push notifications for saved locations.

- Route calculation with flood avoidance areas.

- Infrastructure defined entirely as code and deployed from a single command.

## 3.3 Explicitly out of scope

These are deliberately excluded to protect the delivery date, and each is listed in the roadmap instead. Scope creep, not technical difficulty, is what causes hackathon projects to miss the ship gate.

- User accounts, profiles, authentication and social features.

- Coverage of the whole of Greater Accra or other cities.

- Native mobile applications distributed through app stores.

- SMS or voice alerting.

- An administrative dashboard for emergency services.

- Machine learning based flood prediction, which cannot be responsibly trained without a historical labelled dataset.

- Full offline map tile caching.

# 4. Users and Stakeholders

| Stakeholder | Need | How the application serves it |
| --- | --- | --- |
| Resident commuter | To know whether the route home is passable before setting out | Risk map plus safe route calculation that avoids reported flood points |
| Household head in a low-lying area | Advance warning to move belongings and vehicles to higher ground | Push alert on a saved home location when forecast and terrain cross a threshold |
| Shop owner | Time to lift stock off the floor | Same alert mechanism, applied to a saved business location |
| Parent | To know whether a child’s school route is safe | Saved location alerts plus the live report layer |
| Okada and taxi driver | To avoid stalling a vehicle in deep water | Driving route with avoidance areas, and depth labels on reports |
| Community volunteer or assembly member | A record of where flooding recurs, to argue for drainage work | Accumulated report data over a season, exportable as evidence |
| NADMO and local authorities | Ground truth during an event | A public live map they can consult, with the application clearly positioned as a community tool rather than an official warning service |

# 5. Alignment with the Competition Requirements

## 5.1 Qualification checklist

| Requirement | How this project satisfies it |
| --- | --- |
| Coding agent connected to AWS with documented proof | The agent is connected to the AWS environment and writes the infrastructure as code templates, Lambda handlers and deployment scripts. Evidence captured continuously as described in section 18. |
| Live application on AWS with a public URL | Static Progressive Web Application in Amazon S3 served through Amazon CloudFront over HTTPS. Deployed on day two of the build, then improved in place. |
| One of five app categories | Social Good, Climate resilience focus area. |
| A lane | Community. The pilot serves a specific neighbourhood the builder belongs to. |
| Original, previously unpublished application | Built from scratch for this competition. No prior publication. |
| Documented development process and agent contribution | Public repository with a build log, agent transcripts and before and after comparisons for agent-authored changes. |
| Two tags on the submission | #social-good and #community. |

## 5.2 Mapping to the judging criteria

| Round 1 criterion | Where the project earns its score |
| --- | --- |
| Creativity and storytelling | A familiar seasonal disaster reframed as a data problem, with a participatory layer that turns residents from victims into contributors. Real pilot users and real reports rather than a seeded demo. |
| Technical innovation | Height Above Nearest Drainage computed from open elevation data as a cheap susceptibility proxy, geohash cell partitioning for single-query spatial reads, DynamoDB time to live for self-cleaning report data, and flood reports converted into routing avoidance areas so the safety logic reaches the navigation layer. |
| Community and market impact | Measurable outputs: reports submitted, alerts delivered, routes recalculated away from flooded points, area and population covered. Potential eligibility for AWS Social Impact Credits under the Climate resilience focus area. |
| Communication quality | Every risk level in the application explains itself in plain language. The submission includes an architecture diagram, a cost model, and an honest statement of limitations. |

# 6. Solution Overview

## 6.1 Feature one: the risk map

The landing view is a map of the pilot area overlaid with coloured cells. Each cell is roughly one kilometre across and carries one of four risk levels: low, watch, high, or confirmed flooding. Tapping a cell opens a plain-language explanation such as: low-lying area close to a drain, forty five millimetres of rain forecast in the next six hours, three reports of knee-deep water in the last two hours.

The explanation is not decoration. In a safety application, a number a user cannot interrogate is a number a user will not trust, and an untrusted warning is an ignored warning.

## 6.2 Feature two: one-tap reporting

A single prominent button opens four choices: ankle deep, knee deep, waist deep, and impassable. The user taps one. The browser supplies the coordinates. The report is written and appears on the shared map within seconds. There is no account, no login, no name, no form and no mandatory photo, although a photo can optionally be attached.

Friction is the enemy here. The person making this report is standing in water, in the rain, holding a phone they do not want to drop. Anything beyond one tap will not happen.

## 6.3 Feature three: alerts and safe routing

A user can save locations that matter to them, such as home, a parent’s house, or a shop. When the hourly scoring job raises one of those cells past a threshold, a web push notification is sent, working even when the application is closed.

From the map the user can request a route. Currently active flood reports are converted into small avoidance areas and passed into the route calculation, so the returned route goes around them. When a route is longer than it would otherwise be, the interface says why.

# 7. System Architecture

## 7.1 Architectural principles

- Serverless only. No component runs, or bills, while idle. This is what makes a community-funded service sustainable after the competition ends.

- No virtual private cloud. Every function reaches DynamoDB and Amazon S3 through their service endpoints with IAM authentication, which avoids a NAT gateway that would cost more per month than the entire rest of the system.

- Precompute what is expensive, look up what is needed. Terrain analysis happens once, offline. Risk scoring happens hourly on a schedule. User requests only ever read prepared values.

- Fail readable. If the forecast feed is unavailable, the map still shows terrain susceptibility and live reports, clearly labelled as such, rather than showing nothing.

- Everything as code. One template, one deployment command, reproducible from an empty account.

## 7.2 Architecture sketch

[ Resident phone: PWA, MapLibre, service worker ]

|  HTTPS

v

[ Amazon CloudFront ]  <--- static assets --- [ Amazon S3 ]

|

v

[ Amazon API Gateway, HTTP API ]

|

v

[ AWS Lambda functions ]

|        |        |

|        |        +---> [ Amazon Location Service ]

|        |                Maps / Places / Routes

|        +--------------> [ Amazon DynamoDB ]

|                          reports, risk cells, watchers

+-----------------------> [ Web Push endpoints ]

[ Amazon EventBridge Scheduler ] --hourly--> [ Scoring Lambda ]

|     ^

rainfall forecast API <-+     |

|

[ Registry of Open Data on AWS: Copernicus DEM ] --> preprocessing

(one time)

[ AWS CloudFormation via AWS SAM ] deploys everything

[ Amazon CloudWatch ] observes everything

Figure 1. High level architecture. All request-path components are serverless and scale to zero.

## 7.3 Request flow: opening the map

- The browser requests the application shell from Amazon CloudFront, which serves it from cache or fetches it from Amazon S3.

- The service worker restores the last known risk data so the map is never blank, even on a failed network.

- MapLibre requests base map tiles from Amazon Location Service.

- The application calls the risk endpoint through Amazon API Gateway with the visible map bounds.

- A Lambda function converts those bounds into a set of geohash prefixes and queries Amazon DynamoDB for the matching risk cells and any active reports.

- The response is rendered as a coloured overlay with report markers.

## 7.4 Request flow: submitting a report

- The user taps a depth level. The browser supplies coordinates from the Geolocation API.

- The application posts to the report endpoint through Amazon API Gateway, which applies throttling.

- A Lambda function validates the payload, checks that the coordinates fall inside the pilot area, computes the geohash cell, and writes an item to Amazon DynamoDB with a time to live twenty four hours in the future.

- The same function recomputes the live report component of that cell’s risk score immediately, so a confirmed flooding state does not wait for the next hourly run.

- If the cell crosses a threshold, watchers for that cell are notified.

## 7.5 Scheduled flow: hourly risk scoring

- Amazon EventBridge Scheduler invokes the scoring Lambda at the top of every hour.

- The function retrieves rainfall forecasts for a small set of representative points covering the pilot area.

- For every cell it combines static susceptibility, forecast rainfall and recent reports into a score from zero to one hundred, then buckets that into a risk level.

- Updated cells are written back to Amazon DynamoDB in batches.

- Cells that rose past a threshold since the previous run trigger notifications to their watchers.

- Metrics are emitted to Amazon CloudWatch so that a silent failure of the forecast feed is visible rather than invisible.

# 8. AWS Services: Role and Implementation Detail

This section states, for every service in the design, what job it does, why it was chosen over the alternatives, and exactly how it is configured. The services are grouped into those required to ship, those that are likely but conditional, and those held back for the roadmap.

## 8.1 Summary table

| AWS service | Role in this project | Status |
| --- | --- | --- |
| Amazon S3 | Origin for the Progressive Web Application, plus storage of preprocessed terrain artefacts and optional report photographs | Core |
| Amazon CloudFront | Global content delivery, HTTPS, the public URL judged against the ship gate, and caching of map tiles | Core |
| AWS Lambda | All application compute: request handlers and the hourly scoring job | Core |
| Amazon API Gateway | HTTP front door, request validation, CORS and throttling of unauthenticated endpoints | Core |
| Amazon DynamoDB | Persistence for reports, risk cells and watchers, with automatic expiry of stale reports | Core |
| Amazon EventBridge Scheduler | Hourly trigger for risk recomputation, which is what makes the system live | Core |
| Amazon Location Service | Map tiles, geocoding of place searches, and route calculation with flood avoidance areas | Core |
| AWS Identity and Access Management | Least-privilege execution roles for every function | Core |
| Amazon CloudWatch | Logs, custom metrics, alarms and the operational dashboard | Core |
| AWS CloudFormation via AWS SAM | The entire stack as code, deployed with one command | Core |
| AWS Certificate Manager | TLS certificate for the distribution | Core |
| AWS Budgets | Spend guardrail configured before any code is written | Core |
| AWS Systems Manager Parameter Store | Configuration values and web push signing keys | Likely |
| Amazon Route 53 | Custom domain name, if one is registered | Optional |
| Registry of Open Data on AWS | Source of the Copernicus digital elevation model, read in region at no egress cost | Core, read only |
| Amazon Bedrock | Plain-language and local-language phrasing of alert messages | Optional |
| Amazon Simple Notification Service | Fan-out between scoring and notification, and SMS alerting if ever funded | Optional |
| Amazon Simple Queue Service | Buffering of report submissions under storm-time load | Roadmap |
| Amazon Cognito | User identity, only if accounts are ever introduced | Roadmap |
| AWS WAF | Rate limiting and bot protection at scale | Roadmap |

## 8.2 Amazon S3

### Role

Amazon S3 is the origin of truth for everything static. It holds the compiled Progressive Web Application, meaning the HTML entry point, the JavaScript bundle, the stylesheet, the web application manifest, the service worker, and the icon set. It also holds the output of the offline terrain preprocessing step, and, if photo attachment is enabled, the uploaded images.

### How it is configured

- Block all public access remains enabled. The bucket is not a website endpoint. Amazon CloudFront reads from it through Origin Access Control, so the only way to reach an object is through the distribution.

- Versioning is enabled on the application bucket so that a bad deployment can be rolled back in seconds rather than rebuilt.

- Cache-Control headers are set at upload time: long immutable caching for hashed asset filenames, and no-cache for the service worker and the entry point so users receive updates promptly.

- A separate prefix holds the terrain artefacts. These are read once at deployment time by the seeding script, not on the request path.

- If photographs are accepted, they land in their own prefix with a lifecycle rule deleting objects after thirty days, matching the retention promise made to users.

### Why this rather than the alternative

Serving a static front end from Amazon S3 behind Amazon CloudFront costs a fraction of what any always-on web server costs, and it cannot fall over during a storm-driven traffic spike, which is precisely when this application must not fall over.

## 8.3 Amazon CloudFront

### Role

Amazon CloudFront is the public face of the project. The URL submitted to the competition and opened by the judges and the automated scoring system is a CloudFront distribution. It terminates TLS, serves the application from edge locations so that a phone in Accra is not fetching from a distant region on every load, and shields Amazon S3 from direct traffic.

### How it is configured

- One distribution with two behaviours. The default behaviour serves the application from the Amazon S3 origin. A second behaviour, on a dedicated path prefix, proxies and caches base map tile requests.

- The tile behaviour carries a long cache policy, because the base map of a fixed city does not change from one hour to the next. This single decision is the largest cost lever in the whole system once usage grows, as section 16 shows.

- A custom error response maps 403 and 404 to the application entry point with a 200 status, which is what makes client-side routing work on a static origin.

- A response headers policy applies a strict content security policy, HTTP Strict Transport Security, and the other standard security headers.

- Compression is enabled, which matters more than it sounds like on a mobile connection in Accra.

### Why this rather than the alternative

Beyond performance, Amazon CloudFront is what makes the ship gate robust. The judges will open this URL at an unknown time, possibly under load, possibly from a different continent. A cached edge-served static application is about as close to guaranteed availability as a solo builder can get.

## 8.4 AWS Lambda

### Role

AWS Lambda is all of the compute in this project. There is no server, no container and no orchestrator. Six functions carry the entire application.

| Function | Trigger | Responsibility |
| --- | --- | --- |
| submitReport | API Gateway POST | Validate the payload, confirm the point is inside the pilot area, derive the geohash cell, write the report with a time to live, recompute the live component of that cell’s risk, and notify watchers if a threshold is crossed |
| getRisk | API Gateway GET | Convert map bounds into geohash prefixes and return the matching risk cells |
| getReports | API Gateway GET | Return active reports for the visible area, with age and severity |
| saveWatch | API Gateway POST | Register a web push subscription against a geohash cell |
| calculateSafeRoute | API Gateway POST | Collect active flood reports, convert them into avoidance areas, call Amazon Location Service, and return the route with an explanation |
| scoreRisk | EventBridge Scheduler, hourly | Fetch forecasts, recompute every cell, write results in batches, and dispatch alerts for newly raised cells |

### How it is configured

- Each function has its own execution role granting only the specific DynamoDB table actions and Amazon Location Service actions it needs. No shared administrative role.

- Memory is tuned per function. The read handlers sit at 256 megabytes; the scoring job, which holds the whole cell grid in memory, sits higher, around 1024 megabytes, where it also runs proportionally faster.

- No function is placed inside a virtual private cloud. This is a deliberate architectural decision, explained in section 16, and it saves roughly thirty United States dollars per month.

- Timeouts are short for request handlers, around five seconds, and longer for the scoring job, around sixty seconds.

- Reserved concurrency is set on the write path so that a flood of submissions during a storm cannot exhaust account-level concurrency and starve the read path.

- The AWS SDK client is instantiated outside the handler so that warm invocations reuse the connection.

### Why this rather than the alternative

Usage of this application is extremely spiky by nature. It will be near zero on a dry Tuesday and very high for two hours during a storm. That is the exact shape of workload that per-invocation billing was designed for, and the exact shape that provisioned capacity handles badly and expensively.

## 8.5 Amazon API Gateway

### Role

Amazon API Gateway is the HTTP front door between the browser and the Lambda functions. It handles routing, cross-origin resource sharing, payload validation and, most importantly, throttling.

### How it is configured

- An HTTP API is used rather than a REST API. It is materially cheaper per request and provides everything this project needs.

- Cross-origin resource sharing is restricted to the CloudFront distribution domain rather than left open.

- Route-level throttling is applied, with a tighter burst and rate limit on the report submission route than on the read routes, because that is the unauthenticated write path and therefore the abuse surface.

- Access logging is enabled to Amazon CloudWatch in a structured format, with request bodies excluded so that coordinates are not duplicated into logs.

### Why this rather than the alternative

Lambda function URLs would be marginally cheaper and would work, but they offer no throttling. Since the report endpoint must be open to anyone without an account, throttling at the edge of the application is the difference between a resilient service and one that a single script can flood with false reports or run up a bill against.

## 8.6 Amazon DynamoDB

### Role

Amazon DynamoDB is the entire persistence layer. Three tables hold everything the application knows. The access patterns were designed first and the keys were designed to serve them, which is why every read in the application is a single query rather than a scan.

| Table | Partition key | Sort key | Purpose and notable attributes |
| --- | --- | --- | --- |
| Reports | cell, a geohash prefix of length six | timestamp plus report identifier | One item per submitted report. Attributes: depth level, exact coordinates, optional photo key, and expiresAt used as the time to live attribute |
| RiskCells | cell | not used | One item per grid cell. Attributes: static susceptibility, forecast rainfall for six and twenty four hours, computed score, risk level, human-readable explanation, last updated timestamp |
| Watchers | cell | subscription identifier | One item per saved location. Attributes: web push endpoint and keys, label, last notified timestamp used for cooldown |

### How it is configured

- On-demand capacity mode on all three tables. Given the spiky rainfall-driven traffic pattern, provisioned capacity would either be wasteful on dry days or insufficient during a storm.

- Time to live is enabled on the Reports table against the expiresAt attribute. Reports therefore delete themselves twenty four hours after submission, at no cost, with no cleanup job to write, monitor or debug. This keeps the map honest, since a report from yesterday is not evidence about today, and it keeps storage effectively constant over time.

- The geohash prefix as partition key is the central design decision. Because a geohash prefix describes a contiguous area, a query for one prefix returns every report in roughly one square kilometre in one round trip, and a map viewport resolves to a small set of prefixes. No geospatial index, no scan, no filter.

- The Watchers table is keyed by cell rather than by user, so that when a cell turns red the scoring function can find everyone who needs telling with a single query. Keying by user would have forced a table scan at exactly the wrong moment.

- Batch writes are used by the hourly scoring job rather than individual writes, which reduces both latency and request charges.

- Point-in-time recovery is enabled on the Reports table, since accumulated community reports are the one genuinely irreplaceable asset the project has.

### Why this rather than the alternative

A relational database was considered and rejected. The access patterns are simple, known in advance and read-heavy. A managed relational instance would run continuously, would cost more per month than every other service combined, and would require a virtual private cloud, which would in turn require a NAT gateway for the functions. The entire low-cost profile of this project follows from not making that choice.

## 8.7 Amazon EventBridge Scheduler

### Role

Amazon EventBridge Scheduler is the heartbeat. It invokes the scoring function once an hour. Without it, the application would be a static map of terrain; with it, the application is a live service that knows what the weather is about to do.

### How it is configured

- A single schedule with a rate expression of one hour, targeting the scoring function directly with a dedicated invocation role.

- A flexible time window is not used, because alignment with forecast publication times matters more than smoothing load.

- Retry policy and a dead letter queue are configured so that a transient failure of the forecast provider does not silently skip an hour.

- The schedule can be switched to a fifteen minute rate during the rainy season or during a demonstration by changing one parameter, without touching application code.

### Why this rather than the alternative

EventBridge Scheduler is preferred over a classic EventBridge rule because it is purpose-built for scheduled invocation, supports a configurable retry and dead letter policy directly, and keeps the schedule as a first-class resource in the template rather than as a rule buried among event patterns.

## 8.8 Amazon Location Service

### Role

Amazon Location Service provides three distinct capabilities to this project, and it is worth separating them because they bill differently and carry different design consequences.

### Maps

The Maps capability serves the base map tiles that MapLibre renders in the browser. Open Data tiles, built from OpenStreetMap and other open sources, are used rather than a commercial provider, because they are the cheapest option and because OpenStreetMap coverage of Accra street names and minor roads is genuinely good. Tile requests are routed through the Amazon CloudFront behaviour described earlier so that repeat views of the same neighbourhood do not generate repeat billable requests.

### Places

The Places capability powers the search box, converting a typed place name such as a school, a market or a junction into coordinates so that a user can save a location they are not currently standing in. Results are cached in Amazon DynamoDB, because the coordinates of a named place do not change and paying twice for the same lookup is avoidable waste.

### Routes

The Routes capability is where the safety promise of the application becomes concrete. The route calculation request accepts avoidance areas expressed as bounding boxes. The safe route function takes every currently active flood report above a severity threshold, converts each into a small bounding box around its coordinates, clusters nearby reports so that the request stays within the permitted number of areas, and passes them in. The route that comes back has already been computed around the flooding rather than through it.

### How it is configured

- An API key scoped to the tile and style operations is used by the browser for map rendering, with a referer restriction. Requests that cost more, meaning Places and Routes, are never called from the browser; they go through Lambda with IAM credentials so that usage cannot be driven up by anyone who reads the page source.

- Walking is the default travel mode, since the highest-risk decisions in Accra flooding are made on foot, with driving available as a toggle.

- If the number of active avoidance areas exceeds the request limit, the function keeps the areas nearest the direct line between origin and destination, which are the ones that would actually have been crossed.

### Why this rather than the alternative

A third-party mapping platform would work technically, but it would sit outside the AWS environment, would require separate key management and billing, and would weaken the competition narrative of an application built on AWS. Amazon Location Service also inherits IAM for authorisation, which means no map credential is ever handled outside the identity system already in use.

## 8.9 AWS Identity and Access Management

### Role

IAM defines who and what may do anything. In a project with an unauthenticated public write path, this matters more than usual.

### How it is configured

- One execution role per Lambda function, each granting only the actions that function performs. The report handler can write to the Reports table and read the RiskCells table; it cannot read the Watchers table. The read handlers have no write permissions at all.

- Resource-level conditions restrict Amazon DynamoDB actions to the specific table ARNs created by the stack, not to all tables in the account.

- The Amazon CloudFront Origin Access Control policy on the S3 bucket permits reads only from the distribution.

- No long-lived access keys exist anywhere in the system. The browser holds only a scoped map API key; everything else uses role-assumed temporary credentials.

### Why this matters for judging

A submission with a single over-permissive role is a visible shortcut. A submission where each function has a tight, explicable role demonstrates exactly the kind of engineering judgement that distinguishes a working prototype from something that could responsibly hold real community data.

## 8.10 Amazon CloudWatch

### Role

Amazon CloudWatch is how the project knows whether it is actually working. In an event-driven system with a scheduled job, silent failure is the realistic failure mode: nobody notices that the forecast feed has been returning errors for two days until the day it mattered.

### How it is configured

- Structured JSON logging from every function, with a retention period of seven days set explicitly at creation. Log retention defaults to never expiring, and forgetting to change it is one of the most common sources of unexpected cost in small AWS projects.

- Custom metrics emitted by the scoring job: number of cells scored, number of cells that changed level, forecast fetch latency, and forecast fetch failures.

- Custom metrics from the report path: reports submitted per hour, by severity.

- Alarms on scoring job failures, on the scoring job not having run in the last ninety minutes, and on the API Gateway five hundred error rate.

- A single dashboard combining those metrics, which doubles as a very effective screenshot for the submission write-up.

## 8.11 AWS CloudFormation through AWS SAM

### Role

The entire system is one CloudFormation stack, authored using the AWS Serverless Application Model. Tables, functions, the schedule, the API, the bucket, the distribution, the roles and the alarms are all declared in the template and deployed with a single command.

### How it is configured

- One template, parameterised by environment, so that a staging stack and the production stack differ only by parameter values.

- Deployment is a single command that the agent can run, which is what makes iteration fast enough for a fourteen day build.

- The template is committed from day one, which means the infrastructure history is visible in the repository and forms part of the evidence of how the project was built.

### Why this matters for this competition specifically

The rules require documented proof that a coding agent was connected to AWS and helped ship the application. Infrastructure as code is the most legible possible evidence of that, because the agent’s contribution is a reviewable diff to a template rather than an unverifiable claim about console clicks.

## 8.12 AWS Certificate Manager, AWS Budgets and Parameter Store

### AWS Certificate Manager

Issues and automatically renews the TLS certificate for the distribution at no charge. Required only if a custom domain is attached; the default CloudFront domain arrives with a certificate already.

### AWS Budgets

A budget with alerts at ten and twenty five United States dollars is created before any application code is written. This is not ceremony. An unnoticed misconfiguration is the single most likely way a student project on AWS produces an unpleasant bill, and a budget alarm turns that from a month-end discovery into a same-day one.

### AWS Systems Manager Parameter Store

Holds the web push signing keys and the tunable risk thresholds. Standard parameters are free, which is why they are preferred here over AWS Secrets Manager. Storing the thresholds as parameters rather than as constants in code means they can be adjusted during a live demonstration without a redeployment.

## 8.13 Registry of Open Data on AWS

### Role

The Copernicus digital elevation model at thirty metre resolution is available through the Registry of Open Data on AWS as a public Amazon S3 dataset. The preprocessing step reads the tiles covering Greater Accra directly from that bucket.

Running the preprocessing in the same region as the dataset means the elevation data never leaves AWS, so there is no data transfer charge and no multi-gigabyte download over a domestic connection. This is a small operational detail with a large practical effect on a project built from Accra.

## 8.14 Optional and roadmap services

### Amazon Bedrock

Used, if at all, for one narrow purpose: turning a structured risk state into a natural sentence, optionally in Twi or Ga rather than only English. A small, fast model such as the Nova family is appropriate, the prompt is short, and the cost is a matter of cents per thousand messages. It is explicitly not used for prediction. A language model has no business estimating flood risk, and saying so plainly in the submission is better engineering than adding artificial intelligence where it does not belong.

### Amazon Simple Notification Service

Two possible roles. As a fan-out topic between the scoring function and notification delivery, decoupling the two, which is free at this volume. And as an SMS channel, which is deferred: per-message pricing to Ghanaian numbers would exceed every other cost in the system combined, as section 16 demonstrates. The plan is therefore web push now, and a local aggregator rather than SNS if SMS is ever funded.

### Amazon Simple Queue Service

A buffer between report submission and processing, so that a burst of submissions during a severe storm is absorbed rather than throttled. Justifiable at scale, unnecessary at pilot scale, and shown in the roadmap diagram rather than built now.

### Amazon Cognito

Only relevant if accounts are introduced. The current design is anonymous by intent, which is both a privacy feature and a simplification, so Cognito stays out.

### AWS WAF

Rate limiting and bot protection in front of the API. It carries a fixed monthly charge that is difficult to justify at pilot scale, so API Gateway throttling plus per-address checks in the handler serve the same purpose for now.

# 9. Data Sources and Preprocessing

The credibility of this project rests on its data. A flood map built on guesses is worse than no flood map, so every input is named, sourced and explained.

## 9.1 Sources

| Source | What it provides | Access and cost |
| --- | --- | --- |
| Copernicus digital elevation model, thirty metre resolution | Ground elevation across Greater Accra, used to derive slope and Height Above Nearest Drainage | Registry of Open Data on AWS, read in region, no charge |
| OpenStreetMap, Ghana extract | Road network, waterways, drains and land use, used both for routing context and for the drainage network in the terrain analysis | Free download, processed once offline |
| Open-Meteo forecast API | Hourly precipitation forecast by coordinate, with no API key required | Free for non-commercial use, called once per hour for a handful of representative points |
| Ghana Meteorological Agency bulletins | Authoritative national forecasts and warnings, used as a cross-check and cited in the interface | Public bulletins |
| Documented historical flood points | Roughly fifty to one hundred known recurring flood locations, encoded by hand from NADMO reports, published research on the Odaw basin, and news coverage of past events | Manual research, one-time effort |

## 9.2 The preprocessing pipeline

This runs once, offline, in a Python notebook, and its output is a static artefact. It is not part of the request path and it is not a Lambda function, because raster processing is the wrong shape of work for a request handler.

- Read the Copernicus elevation tiles covering the pilot area directly from the open data bucket.

- Extract waterways and drains from the OpenStreetMap Ghana extract and rasterise them to the same grid as the elevation data.

- Compute Height Above Nearest Drainage for every raster pixel, meaning the vertical distance between that pixel and the nearest point on the drainage network. A low value means water arriving nearby has very little downhill to travel before it reaches you.

- Compute local slope, since flat ground drains slowly even when it is not especially low.

- Aggregate pixels into geohash cells of length six, taking a conservative statistic such as the tenth percentile of Height Above Nearest Drainage within the cell, so that a cell containing a low-lying pocket is not disguised by surrounding high ground.

- Overlay the manually encoded historical flood points, raising the susceptibility of any cell containing one.

- Normalise to a static susceptibility score from zero to one hundred and write the result as a JSON file to Amazon S3.

- A seeding script loads that file into the RiskCells table at deployment time.

## 9.3 Why Height Above Nearest Drainage

It is a well-established hydrological proxy, it is computable from freely available data, it requires no historical flood records to calibrate, and it is explainable to a non-technical user in one sentence. Those four properties together are what make it the right choice for a two-week build, in a way that a hydrodynamic flood model, however accurate, is not.

# 10. The Risk Scoring Model

## 10.1 Design stance

The model is deliberately simple, transparent and tunable. There is no machine learning, for a specific reason: there is no labelled historical dataset of Accra flooding at cell resolution with which to train or validate one. A model that cannot be validated and cannot be explained has no place in an application people may use to decide whether to walk down a street.

## 10.2 Components

| Component | Weight | Derivation |
| --- | --- | --- |
| Static susceptibility | Approximately 40 per cent | Precomputed from Height Above Nearest Drainage, slope and historical flood points. Constant per cell. |
| Forecast rainfall | Approximately 40 per cent | Accumulated precipitation over the next six and twenty four hours, scaled non-linearly because sixty millimetres in six hours is far more than twice as dangerous as thirty. |
| Live reports | Approximately 20 per cent | Count and severity of reports in the cell and its immediate neighbours over the last six hours, decaying with age. |

## 10.3 Levels and overrides

| Level | Meaning shown to the user | Trigger |
| --- | --- | --- |
| Low | No particular concern right now | Score below the watch threshold |
| Watch | Conditions could develop, stay aware | Score above the watch threshold |
| High | Flooding is likely here, avoid if you can | Score above the high threshold |
| Confirmed flooding | People are reporting water here now | Two or more independent reports in the last three hours, regardless of the computed score |

The confirmed flooding override exists because reality outranks the model. If residents say there is water, the map says there is water, whatever the forecast believes.

## 10.4 Explainability requirement

Every cell stores the sentence that justifies its level, generated at scoring time from the components that contributed most. This is a functional requirement rather than a nicety: it is what allows a user to decide whether a warning applies to their situation, and it is what allows the builder to debug a wrong answer.

# 11. Application Interface Design

## 11.1 Constraints that shape every decision

- The user is on a mid-range or low-end Android phone.

- The connection is intermittent and slow, and it will be worst during exactly the weather the application exists for.

- The user may be outdoors, in rain, in poor light, holding an umbrella.

- The user may be under time pressure and mild stress.

## 11.2 Consequences

- The reporting control is large, fixed on screen and reachable with a thumb.

- Risk levels are distinguished by shape and label as well as colour, so the map remains readable in glare and for colour-blind users.

- The service worker caches the application shell and the last received risk data, so the application opens and shows something useful even with no connection, clearly labelled with the time it was last updated.

- The initial payload is kept small. Map tiles arrive progressively; the risk overlay arrives first because it carries the information that matters.

- Text is short, concrete and free of meteorological jargon.

## 11.3 Progressive Web Application specifics

The application is installable to the home screen through a web application manifest, runs full screen without browser chrome once installed, uses the Geolocation API for reporting, and uses a service worker with the Push API for notifications. On Android this delivers an experience close to a native application with none of the app store friction, which matters when adoption has to happen within a two-week pilot. On iOS, push notifications require the user to add the application to the home screen first, a limitation that is documented in the submission rather than hidden.

# 12. API Design

| Method and path | Purpose | Notes |
| --- | --- | --- |
| GET /risk?bbox= | Risk cells for the visible map area | Cached briefly at the edge; the dominant read |
| GET /reports?bbox= | Active reports for the visible map area | Returns severity and age, never any identifier |
| POST /reports | Submit a depth report | Unauthenticated, tightly throttled, validated against the pilot boundary |
| POST /watch | Register a push subscription for a cell | Stores the browser push endpoint only |
| DELETE /watch/{id} | Remove a saved location | Also invoked automatically when a push endpoint returns gone |
| POST /route | Calculate a route avoiding active flooding | Calls Amazon Location Service from the server side, never the browser |
| GET /health | Liveness and last scoring run time | Useful during judging, and the target of an uptime check |

# 13. Safety, Privacy and Responsible Design

## 13.1 Safety positioning

The application states clearly, on first open and in the footer of every view, that it is a community information tool and not an official warning service, and it points to NADMO and the Ghana Meteorological Agency as the authorities. Overstating the authority of a community-sourced map would be both dishonest and dangerous.

## 13.2 Routing safety rules

- A route is never returned through a cell marked as confirmed flooding, even if that route would be faster.

- When avoidance makes a route longer, the interface says so explicitly, so that the user understands the trade-off rather than assuming the application is inefficient.

- If no route exists that avoids all confirmed flooding, the application says that plainly and advises not travelling, rather than silently falling back to a route through water.

## 13.3 Privacy

- No accounts, no names, no telephone numbers, no email addresses and no device identifiers are collected.

- A report consists of coordinates, a severity level and a timestamp. Nothing links two reports from the same device.

- Reports delete themselves after twenty four hours through the DynamoDB time to live mechanism, which is a technical guarantee rather than a promise.

- Saved locations are stored against an opaque push subscription identifier generated by the browser, not against a person.

- Optional photographs are deleted after thirty days by an Amazon S3 lifecycle rule.

Being able to say truthfully that the system does not know who its users are is both an ethical position and a strong differentiator in a category judged on community impact.

## 13.4 Abuse resistance

- Reports outside the pilot boundary are rejected at the handler.

- A single report marks a cell as unconfirmed; confirmed flooding requires two or more independent reports within three hours.

- Submission is rate limited per address at the API layer, with a tighter limit on repeated reports for the same cell.

- Every report carries its age on the map, so users can weigh it themselves.

# 14. Notification Design

Notifications are delivered by web push, signed with VAPID keys held in Parameter Store and sent directly from the notification path in Lambda. There is no per-message charge, which is what makes it feasible to alert every user of every watched location during a major event.

## 14.1 Rules

- A user is notified when a watched cell rises to high or to confirmed flooding, not on every small change in score.

- A cooldown of at least three hours per cell per subscription prevents a cell oscillating around a threshold from generating repeated alerts.

- The message states the place, the level and the reason in one sentence, and opens the map at that cell when tapped.

- A subscription that returns a gone response is deleted automatically, which keeps the Watchers table clean without maintenance.

## 14.2 Deliberate restraint

An application that notifies too often is muted, and a muted application saves nobody. Alert thresholds are therefore set conservatively and are stored as adjustable parameters so they can be tuned against real pilot feedback rather than guessed once and frozen.

# 15. Implementation Plan

Fourteen days of part-time work. The ordering is deliberate: a live public URL exists on day two, so the ship gate is satisfied before any feature work begins, and everything after that improves something that is already shipping.

| Day | Work | Exit condition |
| --- | --- | --- |
| 0 | Account preparation: AWS Budget with alerts at ten and twenty five dollars, repository created, coding agent connected to the AWS environment and the connection evidence captured | Budget alarm active, agent connected, evidence saved |
| 1 to 2 | Skeleton deployment: S3 bucket, CloudFront distribution, one Lambda behind API Gateway returning fixed data, all defined in the SAM template | A public HTTPS URL loads a page and calls a live endpoint |
| 3 to 4 | Data preparation: elevation tiles read from open data, drainage rasterised, Height Above Nearest Drainage computed, geohash grid built, historical flood points encoded, artefact written to S3 and seeded into DynamoDB | RiskCells table populated for the pilot area |
| 5 to 6 | Map and reporting: MapLibre with Amazon Location tiles, risk overlay rendering from the live endpoint, one-tap report flow writing to DynamoDB and appearing on the map | A report submitted on a phone appears on another phone within seconds |
| 7 to 8 | Scoring engine: EventBridge schedule, forecast ingestion, full cell recomputation, explanation strings, CloudWatch metrics and alarms | Risk levels change on the live map when the forecast changes |
| 9 to 10 | Notifications and routing: service worker push subscription, watcher registration, alert dispatch with cooldown, safe route calculation with avoidance areas | A watched location produces a real notification, and a route visibly detours around a reported flood point |
| 11 to 12 | Pilot: ten to twenty residents in the pilot neighbourhood install the application and use it, ideally during actual rainfall. Collect feedback, tune thresholds | Real reports from people who are not the builder |
| 13 | Hardening: throttling verified, error paths tested, offline behaviour checked, security headers confirmed, dashboard finalised | No unhandled error path, no missing header |
| 14 | Submission: write-up, architecture diagram, demonstration video, agent evidence assembled, tags applied, final deployment | Submission complete with both tags and a verified live URL |

## 15.1 Critical path and contingency

The critical path runs through the day three to four data preparation. If Height Above Nearest Drainage computation proves slower than expected, the contingency is to fall back to a simpler susceptibility score based on raw elevation and the manually encoded historical flood points alone. That degrades model quality but does not block any other workstream, and it can be upgraded after the map, reporting and scoring are working.

# 16. Cost Analysis

All figures are in United States dollars per month and are approximate. Unit prices change, so the final submission should include a screenshot from the AWS Pricing Calculator generated at the time of writing.

## 16.1 Free tier position

Two things matter here, and a great deal of advice online is out of date on both. First, accounts created on or after 15 July 2025 receive one hundred dollars in credits at signup and can earn up to one hundred more by completing onboarding activities, on a free plan lasting six months or until the credits are exhausted, whichever comes first. Accounts opened before that date remain on the legacy twelve month model. Second, and applicable to everyone regardless of account age, more than thirty services are always free up to a monthly allowance, and this architecture is built almost entirely from those services.

Amazon Location Service carries its own separate allowance for new customers: five hundred thousand map tile requests, twenty thousand place requests and ten thousand route calculations per month for the first three months. That comfortably covers the build, the judging period and a small pilot.

## 16.2 Scenario A: build and judging period, approximately one month

| Service | Assumed usage | Estimated cost |
| --- | --- | --- |
| Amazon S3 and Amazon CloudFront | Static application, a few gigabytes of transfer | Zero, within the always-free CloudFront allowance |
| AWS Lambda | Under one hundred thousand invocations | Zero |
| Amazon DynamoDB | Tens of thousands of reads and writes, well under one gigabyte stored | Under one dollar |
| Amazon API Gateway | Under one hundred thousand requests | Under twenty cents |
| Amazon Location Service | Well inside the three month allowance | Zero |
| Amazon CloudWatch | Logs at seven day retention, a few alarms | One to three dollars |
| Total |  | Effectively zero to five dollars |

## 16.3 Scenario B: real pilot, approximately five hundred active users

Assumes ten application opens per user per month, giving five thousand sessions, at roughly forty map tiles per session.

| Service | Assumed usage | Estimated cost |
| --- | --- | --- |
| Amazon Location Service, Maps | Two hundred thousand tile requests | Zero for the first three months, then roughly eight dollars, less with edge caching |
| Amazon Location Service, Routes | One thousand route calculations | Under one dollar |
| AWS Lambda and Amazon API Gateway | Fifty to one hundred thousand invocations | Under one dollar |
| Amazon DynamoDB | Around two hundred and fifty thousand reads, twenty thousand writes | Under one dollar |
| Amazon CloudFront | Ten to twenty gigabytes | Zero |
| Web push notifications | Around ten thousand messages | Zero, sent directly from Lambda |
| Amazon CloudWatch | Logs, metrics and alarms | Two to four dollars |
| Total |  | Approximately ten to twenty dollars per month |

## 16.4 Scenario C: ten thousand users across several neighbourhoods

| Service | Assumed usage | Estimated cost |
| --- | --- | --- |
| Amazon Location Service, Maps | Around four million tile requests before caching | One hundred and fifty to one hundred and seventy dollars, substantially less with the CloudFront tile behaviour |
| Amazon Location Service, Routes | Around twenty thousand calculations | Ten to fifteen dollars |
| AWS Lambda and Amazon API Gateway | Around two million requests | Three to six dollars |
| Amazon DynamoDB | Millions of reads, hundreds of thousands of writes | Three to eight dollars |
| Amazon CloudFront | Two hundred to four hundred gigabytes | Zero to twenty dollars |
| Amazon CloudWatch | Logs at volume | Five to fifteen dollars |
| Total |  | Approximately one hundred and seventy to two hundred and thirty dollars per month |

The shape of that table is the important finding. At scale, one line item dominates everything else: map tiles. Caching tiles at the edge, where the base map of a fixed city changes essentially never, is therefore the single highest-leverage cost decision in the architecture, and it is designed in from the start rather than discovered after the first large bill.

## 16.5 Cost risks and how each is controlled

| Risk | Impact if ignored | Control |
| --- | --- | --- |
| SMS alerting through Amazon SNS | At roughly three to nine cents per message to Ghanaian numbers, five hundred users receiving four alerts each would cost sixty to one hundred and eighty dollars per month, more than the entire rest of the system combined, and it scales linearly with success | Web push only. SMS deferred to a local aggregator if ever funded, and stated as such in the submission |
| NAT gateway | Around thirty dollars per month plus data processing, billed whether used or not | No Lambda function is placed in a virtual private cloud. Service endpoints with IAM authentication are used instead |
| Always-on resources | A single small managed database or container service would exceed the whole architecture cost every month | No relational database, no container service, no search cluster, no compute instance anywhere in the design |
| CloudWatch log growth | Log retention never expires by default, so cost accrues quietly and indefinitely | Seven day retention set explicitly on every log group in the template, and request bodies excluded from logs |
| Map tiles at scale | The dominant cost once usage grows | CloudFront behaviour with a long cache policy in front of tile requests |
| Runaway or abusive traffic | Unbounded invocations and unbounded bill | API Gateway throttling, Lambda reserved concurrency, and AWS Budgets alerts at ten and twenty five dollars |
| Client-side calls to paid APIs | Anyone reading the page source could drive up Places and Routes usage | Places and Routes are called only from Lambda with IAM credentials; the browser holds only a referer-restricted tile key |

## 16.6 Sustainability after the competition

At pilot scale the running cost is comparable to a mobile data bundle, which means the service can plausibly be kept alive by the builder, a student association or a community group without external funding. If the project qualifies for AWS Social Impact Credits under the Climate resilience focus area, that horizon extends considerably further. Designing for a ten dollar month rather than a two hundred dollar month is therefore not frugality for its own sake; it is what determines whether the application still exists next rainy season.

# 17. Coding Agent Integration and Evidence

The rules require a coding agent connected to the AWS console with documented proof of the connection, and a project narrative showing how the agent helped ship the application. Evidence is captured continuously during the build rather than reconstructed afterwards, because reconstructed evidence looks exactly like what it is.

## 17.1 Where the agent does the work

- Authoring and iterating the AWS SAM template, which is the largest single artefact in the repository and the most legible evidence of agent contribution.

- Writing the Lambda handlers from the interface contract in section 12.

- Diagnosing and fixing IAM permission errors during deployment, which produces a particularly clear before and after narrative.

- Writing the preprocessing notebook for the terrain analysis.

- Generating the deployment and seeding scripts.

## 17.2 Evidence captured

- Screenshots of the agent connected to the AWS environment, with the connection method documented.

- Transcripts of sessions where the agent authored or repaired infrastructure, saved into the repository.

- A build log committed alongside the code, recording what was attempted each day, what failed and what the agent changed.

- Before and after comparisons for at least three substantive agent-authored changes.

- Deployment output showing the stack created and updated from the template.

A repository with a clear, honest build log is worth more in the communication quality criterion than a slightly richer feature set with no story attached to it.

# 18. Testing and Validation

| Layer | Approach |
| --- | --- |
| Unit | Risk scoring function tested against fixed inputs, including boundary cases at each threshold. Geohash conversion tested against known coordinates inside and outside the pilot area. |
| Integration | Deployed staging stack exercised end to end: submit a report, confirm it is written, confirm the cell score changes, confirm a watcher is notified. |
| Scheduled job | Scoring run invoked manually against a frozen forecast fixture, with the resulting cell states compared to expected output. |
| Resilience | Forecast provider failure simulated to confirm the map degrades to terrain and reports with a visible staleness label rather than failing. |
| Field | Reports submitted from several physical locations in the pilot area on a real phone over a mobile connection, ideally during rainfall. |
| Load | A short burst test against the report endpoint to confirm throttling engages and the read path stays responsive. |
| Accessibility and device | Tested on a low-end Android device, on a throttled connection, and in bright outdoor light. |
| Ship gate | An external uptime check against the health endpoint for the duration of the judging window. |

# 19. Risks and Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| No significant rainfall during the pilot window, so no organic reports | Medium | Seed the map with historical flood points, run a walkthrough exercise with volunteers submitting reports at known locations, and record a demonstration that does not depend on live weather |
| Terrain preprocessing takes longer than planned | Medium | Fall back to elevation plus manually encoded historical points; upgrade the model after the rest of the system works |
| Low adoption in the pilot neighbourhood | Medium | Recruit through an existing group the builder already belongs to, and keep the install path to a single tap with no account |
| False reports or deliberate abuse | Low at pilot scale | Two-report confirmation rule, boundary validation, per-address throttling, and visible report age |
| Forecast provider unavailable or rate limited | Low | Cache the last good forecast, degrade the map gracefully with a staleness label, and alarm on repeated failures |
| Route avoidance limits exceeded during widespread flooding | Low | Cluster nearby reports and prioritise areas nearest the direct line of travel |
| Unexpected cost | Low | Budgets alerts, throttling, reserved concurrency, no always-on resources, log retention set explicitly |
| Users over-trusting a community tool | Medium | Explicit positioning as unofficial, visible report ages, and clear statements when data is stale |

# 20. Impact Measurement

The Social Good category asks for measurable improvement, so the metrics are defined in advance and instrumented in the application rather than estimated afterwards.

| Metric | Source | Why it matters |
| --- | --- | --- |
| Population and area covered by the pilot grid | Cell count multiplied by area, cross-referenced with census data for the neighbourhood | Establishes the scale of the addressable benefit |
| Reports submitted, by severity | CloudWatch custom metric | Direct measure of community participation |
| Unique cells reported on | DynamoDB aggregation | Shows breadth of coverage rather than a single enthusiastic user |
| Alerts delivered | CloudWatch custom metric | Measures warnings that actually reached a person |
| Routes recalculated away from flooded cells | CloudWatch custom metric | The clearest proxy for harm avoided |
| Median time from report to visibility on the map | Application timing | Measures whether the participatory loop is fast enough to be useful |
| Qualitative pilot feedback | Short structured interviews with pilot users | Captures whether an alert changed a decision, which is the outcome that actually matters |

# 21. Roadmap Beyond the Hackathon

| Horizon | Work |
| --- | --- |
| Immediately after submission | Expand the grid to additional flood-prone neighbourhoods, tune thresholds against the first season of real reports, and add Twi and Ga language support for alert text |
| Next three months | Photograph attachment with moderation, an aggregated seasonal view showing which cells flood most often, and a data export that community representatives can take to the local assembly as evidence for drainage investment |
| Next six months | A read-only view for NADMO and assembly members, integration with official Ghana Meteorological Agency warnings, and Amazon SQS buffering on the write path for storm-scale bursts |
| Longer term | A Capacitor wrapper around the existing Progressive Web Application for Play Store distribution and more reliable background notifications, SMS alerting through a local aggregator for users without smartphones, and partnership with a university hydrology department to validate and improve the susceptibility model |

Note that none of these require rearchitecting. The serverless, cell-partitioned design scales by adding cells and raising throughput, not by rewriting.

# 22. Submission Checklist

| Item | Done |
| --- | --- |
| Live application reachable at a public HTTPS URL on AWS |  |
| Health endpoint responding and monitored through the judging window |  |
| Coding agent connection documented with screenshots and transcripts |  |
| Repository public, with build log and infrastructure as code |  |
| Architecture diagram included in the write-up |  |
| Cost model included with a pricing calculator screenshot |  |
| Demonstration video recorded, showing a real report appearing live |  |
| Category tag applied: #social-good |  |
| Lane tag applied: #community |  |
| Limitations and safety positioning stated honestly in the write-up |  |
| Impact metrics reported with real pilot numbers |  |
| AWS Budget alerts still active |  |

# Appendix A. Service Role Quick Reference

A one-line summary of every service, suitable for the architecture diagram legend in the submission.

| Service | One-line role |
| --- | --- |
| Amazon S3 | Stores the application and the preprocessed terrain data |
| Amazon CloudFront | Delivers the application worldwide over HTTPS and caches map tiles |
| AWS Lambda | Runs every piece of application logic, only when called |
| Amazon API Gateway | Receives requests, throttles them and passes them to Lambda |
| Amazon DynamoDB | Stores reports, risk cells and watchers, and expires old reports automatically |
| Amazon EventBridge Scheduler | Triggers risk recomputation every hour |
| Amazon Location Service | Supplies map tiles, place search and flood-avoiding routes |
| AWS Identity and Access Management | Grants each component the minimum permission it needs |
| Amazon CloudWatch | Records logs and metrics and raises alarms when something breaks |
| AWS CloudFormation and AWS SAM | Defines and deploys the whole system as code |
| AWS Certificate Manager | Provides the TLS certificate |
| AWS Budgets | Warns before spending becomes a problem |
| AWS Systems Manager Parameter Store | Holds configuration and push signing keys |
| Registry of Open Data on AWS | Supplies the elevation data at no cost, read in region |

# Appendix B. Glossary

| Term | Meaning |
| --- | --- |
| Geohash | A short string that encodes a rectangular area of the earth. Shorter strings mean larger areas. Used here as the partition key so that one query returns everything in a neighbourhood. |
| Height Above Nearest Drainage | The vertical distance from a point to the nearest drainage channel. A low value indicates a place where water accumulates. |
| Progressive Web Application | A website that can be installed to a phone home screen and can receive push notifications, without going through an app store. |
| Service worker | A script the browser runs in the background, enabling offline caching and push notifications. |
| Time to live | A DynamoDB feature that deletes an item automatically once a timestamp attribute passes, at no cost. |
| Avoidance area | A bounding box passed into a route calculation request instructing the routing engine not to pass through it. |
| Ship gate | The competition requirement that the application must be live and publicly reachable to advance to judging. |